Project Objective & Data Overview

Objective:
Analyze and compare mobility patterns across NYC neighborhoods to understand their impact on local air quality. The study leverages statistical analysis, clustering, and regression techniques to identify neighborhood-specific trends and propose targeted interventions.

Data Available:

- NYC_AQ.csv: Air quality measurements

- NYC_PM.csv, NYC_PM_Part1.csv, NYC_PM_Part2.csv, NYC_PM_Part3.csv: Particulate matter (PM) and related air quality data

- nyc_polygon.geojson: Geospatial boundaries of NYC neighborhoods

Timeline Tasks Table:

| Timeline | Task | Objective | Data Used | Completed Data |
| --- | --- | --- | --- | --- |
| April Week 1 | - Define project objectives, scope, and research questions- Inventory available datasets- Set up project repository and tools | Establish a clear plan and understanding of the project scope; prepare the foundation for data analysis | Project documentation, meeting notes, NYC_AQ.csv, NYC_PM*.csv, nyc_polygon.geojson | 01-About_The_Selected_Topic* 02-Why_NYC_As_Input_data* 03-Project_Objective_Data_Timeline* 04-Related_Work* |
| April Week 2 | - Import and integrate data (CSV and GeoJSON files)- Map geospatial boundaries to NYC neighborhoods- Clean and preprocess data | Ensure data is merged, cleaned, and formatted consistently; create initial features for analysis. Apply spatial indexing (Geohash, H3, or S2) for efficient geospatial joins and scalable spatial analysis | Imported CSVs and GeoJSON; Python libraries for data cleaning and merging | Merge_Clean_Geohash_All_NYC_Files** Merged_Cleaned_CSV*** |
| April Week 3 | - Perform exploratory data analysis (EDA): descriptive stats, histograms, box plots, time-series graphs- Conduct correlation analysis- Begin initial clustering/regression modeling- Generate time vs. sample and RMSE vs. sample plots- Experiment with different H3/S2 resolutions | Identify key patterns and trends in mobility and air quality; assess model performance with varying data samples; test spatial modeling at multiple granularities | Cleaned dataset; visualization tools (e.g., matplotlib); statistical analysis libraries | Exploratory_Analysis_and_Spatial_Modeling_of_Air_Quality_and_Mobility_Patterns** |
| April Week 4 | - Refine clustering and regression models- Develop final visualizations (bar charts, heatmaps, geospatial overlays)- Draft final report and prepare presentation | Finalize models and visuals; compile and communicate insights, trends, and neighborhood-specific recommendations | Modeling outputs; visualization tools; reporting templates and presentation software | AirQuality_Clustering_Regression_Map_NYC** |

* Located in Documentation folder

** Located in Code folder

*** Located in Data folder